# DAKOTA TRAINING COLLEGE

Digital Platform: Requirements, Architecture and Delivery Brief. Version 1.0

Source-of-truth document for planning and for the staged Claude Code build. Version 1.0, prepared 22 October 2026. Working specification, not a signed client contract.

| Client | Dakota Training College, a private training college with one campus, in Makueni, Kenya. |
| --- | --- |
| Schools | School of Medical and Health Sciences; School of Hospitality and Tourism; School of ICT; School of Business; School of Pool Management (exact meaning to be confirmed, see DQ-02). |
| Deliverables | (1) Public marketing and admissions website. (2) Online application system. (3) Student portal. (4) Staff portal with content management. (5) Backend API and database. |
| Stack | Next.js, React, TypeScript (frontend). Go, Gin, pgx, sqlc (backend). Supabase PostgreSQL. Docker and Docker Compose for the backend. Cloudflare for DNS. Free tiers while building, paid tiers for production. |
| Inspiration | The client likes the structure and feel of icmhs.co.ke. It is a reference for patterns only. No text, images, brand elements or code may be copied. |

Rule for reading this document. Never silently turn an open question into a fact. Open items carry an ID (DQ-xx) and a proposed default. A default lets the build continue; it is logged as an assumption and must be confirmed with the client before go-live. Anything about accreditation, results, fees, statistics or legal status must come from the client and be verified, never invented. Payment and messaging integrations are decision gates (DG-xx): nothing is built or claimed until verified.

# 1. Executive summary

Dakota Training College needs a credible, fast, mobile-first web presence that turns visitors into applicants, and an operations backbone that lets the college run admissions, student records, fees and communication online. The first release is the public website plus online applications. Student and staff portals follow in stages, so the college can launch early and add capability as it is ready.

The product has four design goals:

- Trust first. Prospective students and parents must see clearly who the college is, what it offers, what it costs, what the entry requirements are, and how to apply. Claims on the site are limited to facts the college can prove.

- Mobile and low bandwidth first. Most Kenyan visitors arrive on a phone, often on mobile data. Pages must be light, fast and thumb-friendly.

- Staff can run it themselves. Programmes, intakes, fees, news, events and FAQs are edited in the staff portal, not by a developer.

- Safe with people’s data. The platform holds personal data of applicants, many of them young. It must follow the Kenya Data Protection Act, 2019 and keep access, consent and audit under control.

# 2. What is confirmed and what is not

| Topic | Status |
| --- | --- |
| College name, five schools, one campus in Makueni | Confirmed by the owner of the project. |
| Wants a website in the style of icmhs.co.ke, with a staff portal and a student portal | Confirmed. |
| Stack: Next.js, Go/Gin, Supabase PostgreSQL, Docker (backend), Render, Vercel, Cloudflare | Chosen by the developer. Hosting plans are reviewed in section 12. |
| Sample logo supplied by the client | Received. It is a low-resolution image and needs a clean vector rebuild (section 14.1). |
| Programme list, entry requirements, fees, intakes, accreditation numbers, contacts, leadership, photos | Not supplied. Public search found no independent information on the college, so none may be assumed. |
| Meaning of “School of Pool Management” | Unclear. See DQ-02. |
| Grading and assessment model (marks, grades or competency-based) | Unknown. See DQ-07. |
| Fee collection method (Paybill, Till, bank) | Unknown. See DQ-09 and DG-02. |

# 3. Goals, non-goals and priorities

## 3.1 Goals

- Generate qualified applications online, with a clear path from interest to enrolment.

- Present every school and programme with duration, level, entry requirements, fees, intake dates and career outcomes.

- Run the applicant journey end to end: enquiry, application, documents, review, offer, acceptance, enrolment.

- Give students one place for registration, units, timetable, results, fee statements and requests.

- Give staff role-based tools for admissions, records, finance, academics and content.

- Keep a full audit trail for sensitive actions.

- Be cheap enough to run on modest hosting and robust enough to be trusted with real student data.

## 3.2 Non-goals for the first versions

- Multi-campus or multi-tenant support. One college, one campus. The data model should not make a second campus impossible, but it is not built.

- Native mobile apps. The student portal is a responsive web app that can be installed to the home screen (PWA) later.

- A full learning management system (video classes, quizzes). Out of scope. Links to external tools are allowed.

- Full accounting or payroll.

- Any claim of accreditation, ranking or outcome statistics that the college has not supplied and verified.

- AI features that touch student records.

## 3.3 Priorities (MoSCoW)

| Priority | Scope |
| --- | --- |
| Must | Public website (home, about, schools, programmes, admissions, fees, FAQs, news, contact), online application with document upload and status tracking, staff admissions review, content management for programmes, intakes, news and FAQs, staff and student login, roles and audit, backups and runbooks. |
| Should | Student portal (profile, units, timetable, results, fee statement, requests), fee structures, invoices and receipts, results entry and approval, notifications (email, SMS), enquiry management, WhatsApp click-to-chat, Kiswahili toggle for key pages. |
| Could | PWA install, attendance, alumni directory, event registration, staff leave, online application fee payment, CSV import of historic students. |
| Gated | M-Pesa payments and reconciliation (DG-02). SMS provider (DG-03). Any official integration with TVETA, KNEC, CDACC or HELB systems (DG-05). |

# 4. Users and roles

| User | What they need |
| --- | --- |
| Prospective student or parent | Find a course, understand cost and entry requirements, apply, ask a question on WhatsApp or by form. |
| Applicant | Complete and save an application, upload documents, track status, accept an offer. |
| Student | Register for units, view timetable, results and fee balance, request services (transcript, letters), update profile. |
| Alumnus | Request transcript or certificate copy, stay informed. |
| Trainer | See assigned units and class lists, enter marks and attendance, post notices. |
| Head of school | Approve results, see school performance, manage programmes of the school. |
| Registrar / admissions officer | Review applications, issue offers, enrol students, manage records and cohorts. |
| Finance officer | Fee structures, invoices, payments, reconciliation, statements, reports. |
| Content editor / marketing | News, events, gallery, FAQs, intakes, banners, SEO fields. |
| Principal / director | Dashboards and reports. |
| ICT administrator | Users, roles, system settings, integrations, audit review. |
| Super admin | Protected owner capability. Not grantable through ordinary role configuration. |

# 5. Research notes

## 5.1 Reference site (icmhs.co.ke): what to keep, what to improve

The client likes this site. Screenshots were reviewed. Patterns worth keeping and ways to do better:

| Observed on the reference | Decision for Dakota |
| --- | --- |
| Announcement bar (“Admission open”) above a utility bar (Contact, Alumni, Staff Portal, Student Portal) above the main menu with a red “Apply Now” button | Keep the three-layer header. Use a gold “Apply Now” button with navy text for contrast. Announcement bar is editable and expires by date. |
| Full-screen hero photo under a strong blue wash, with logo and title | Improve. A heavy colour wash flattens the photo and hurts legibility. Use a clean split hero: headline, two buttons (Apply now, Find a course), intake date, and a real photo without a heavy overlay. |
| Statistics row (80%, 10000+, 26+, 70+) and superlatives such as “Best Medical Training College in Kenya” | Do not copy. Superlatives and statistics are shown only if the college supplies evidence. Each statistic has a “last verified” date in the admin. Empty means hidden. |
| Motto, mission, vision cards | Keep, as a calm values section with real wording from the college. |
| Campus tabs (Thika, Nakuru) | Adapt. One campus, so show a campus section with facilities, location, map, directions and visiting hours instead of tabs. |
| Programme tabs (Diploma, Certificate, Short courses) with one big feature card | Improve. Add a course finder: filter by school, level, duration and entry grade, with search. Every programme has its own page with fees and requirements. |
| Intake banner (January, March, May, September) | Keep as an intake calendar tied to real dates and an “Apply for this intake” link. |
| Facilities carousel, Life section with photo collage, Knowledge Centre (blog) | Keep in lighter form. Blog and news are written in the staff portal. Photo galleries use compressed images and captions with consent. |
| FAQ cards by category, “View all” pages with accordions, then a contact form with campus and query type | Keep and make the FAQ searchable. Fix the form copy (the reference has typos) and add spam protection. |
| Two-step apply form on the home page (name, email, phone, Continue) | Improve. A short lead form on the home page, plus a proper multi-step application that saves progress and can be resumed with a link or reference number. |
| Floating WhatsApp button | Keep, with a prefilled message and a note on office hours. |
| Student portal login with student number and password, three benefit bullets, red button | Keep the split layout. Add forgot-password by email or SMS, lockout, and clear error messages. |
| Footer with quick links, portal links, contact, socials, “growth tech partner” logos | Keep the structure. Add registration details and policy links. Remove partner logos unless they are ours to show. |

## 5.2 Competitive and local context

- Makueni County runs its own vocational training centres and a vocational training management portal that already offers online scholarship applications. Families in the area are used to applying online, so a paper-first process will feel dated.

- Private colleges compete on clarity: published fees, entry requirements, intake dates and fast replies. Those are the first things this site must answer.

- Public search found no independent information on Dakota Training College itself. The client must supply facts. Nothing about accreditation, results or history is assumed.

## 5.3 Regulatory context (to verify with the client and a lawyer)

- Training institutions in Kenya are regulated by TVETA (registration and accreditation). Programme assessment and certification may involve CDACC or KNEC depending on the programme. Confirm the college’s exact status and show registration or accreditation numbers only when verified.

- Student and applicant data is personal data under the Data Protection Act, 2019. The college is a data controller and probably needs to register with the Office of the Data Protection Commissioner. Many applicants are under 18, so parental consent and extra care apply.

- Photos of students must be used with consent. Some images on the reference site look synthetic. Dakota’s site must use real, consented photos, or neutral illustrations, never fake people presented as students.

# 6. Public website

## 6.1 Sitemap

| Section | Pages |
| --- | --- |
| Home | Hero, intake bar, course finder, five schools, why Dakota (verified facts only), campus, upcoming events, latest news, FAQ highlights, apply strip. |
| About | Our story, mission and values, leadership, accreditation and registration, campus and facilities, partnerships and clinical or industry placements, policies. |
| Schools | Index of five schools. Each school page: overview, programmes, head of school message, facilities, career paths, apply button. |
| Programmes | Course finder. Each programme page: level, duration, mode, intakes, entry requirements, units overview, fees, career outcomes, FAQs, apply button, structured data for search engines. |
| Admissions | How to apply, entry requirements by level, fees and payment options, intake calendar, scholarships and sponsorship (if any), international students, downloads, application form, track application. |
| Student life | Clubs, sports, accommodation guidance, health and safety, student support, gallery. |
| News and events | News list and article, events calendar, event detail. |
| Alumni | Alumni page, transcript and certificate requests. |
| Contact | Form, phones, email, WhatsApp, map, office hours, directions. |
| FAQs | Categories with accordions and search. |
| Legal | Privacy notice, cookie notice, terms, accessibility statement. |
| Portals | Links to Student Portal and Staff Portal login. |

## 6.2 Cross-cutting features

- Editable announcement bar with expiry date.

- Course finder with search and filters.

- WhatsApp click-to-chat with prefilled text.

- Enquiry form with spam protection, saved to the database and emailed to the right office.

- Application wizard (section 8).

- SEO: titles, descriptions, Open Graph, sitemap, structured data (Organization, EducationalOrganization, Course), clean URLs.

- Performance: server rendering with cached pages, optimised images, small JavaScript, bundled fonts. Public pages keep working from cached content even if the API is asleep.

- Accessibility: WCAG 2.1 AA.

- Language: English first; Kiswahili for key admissions pages as a Should.

# 7. Portals

## 7.1 Student portal

| Module | Content |
| --- | --- |
| Login | Student number and password, forgot password, lockout, session timeout. |
| Dashboard | Notices, next classes, fee balance, pending actions. |
| Profile | Personal details, next of kin, contact updates (with approval for sensitive fields). |
| Registration | Register for semester or term and units within rules set by the registrar. |
| Timetable | Class and exam timetable. |
| Results | Released results, transcripts view, request official transcript. |
| Fees | Fee structure, invoices, payments, statement, receipts. Pay by M-Pesa when enabled (DG-02). |
| Requests | Service requests (letters, transcript, deferment, change of course) with status tracking. |
| Notices | Announcements per school or cohort. |

## 7.2 Staff portal

| Module | Content |
| --- | --- |
| Admissions | Applications inbox, review, request more information, offer, enrol, reports. |
| Enquiries | Website and WhatsApp-sourced enquiries, assignment, follow-up status. |
| Students | Records, cohorts, enrolment, status changes, bulk actions. |
| Academics | Programmes, units, trainers, timetable, marks entry, results approval and release, transcripts. |
| Finance | Fee structures, invoices, payments, reconciliation, arrears, statements. |
| Content | Programmes pages, intakes, fees, news, events, gallery, FAQs, banners, SEO fields, statistics with verification dates. |
| Administration | Users, roles, settings, audit log, data exports with approval. |

# 8. Application and admissions workflow

- Visitor opens a programme page and selects an intake.

- Wizard collects personal details, guardian details if under 18, education history and KCSE or equivalent grades, programme and intake choice, sponsor details, declaration and consent.

- Documents are uploaded (ID or birth certificate, certificates, passport photo). Size and type limits apply. Files are scanned and stored privately.

- The applicant can save and resume, and receives a reference number by SMS or email.

- Submission creates an application record. The admissions officer reviews against entry requirements.

- Outcomes: request more information, reject with reason, or offer a place. Offer letters are generated from a template.

- Applicant accepts the offer. The registrar enrols the applicant, which creates a student number, a student account and the first fee invoice.

- Every status change is logged with who, when and why.

| Application state | Meaning |
| --- | --- |
| draft | Started, not submitted. Expires after a configurable period. |
| submitted | Received, awaiting review. |
| under_review | Assigned to an officer. |
| info_requested | Applicant must supply more. |
| offered | Place offered. |
| offer_accepted | Applicant accepted. |
| enrolled | Converted to a student record. |
| rejected | Not successful, reason recorded. |
| withdrawn | Applicant withdrew. |
| expired | Offer or draft expired. |

# 9. Fees and payments

- Fee structures per programme, level and intake, with line items (tuition, registration, assessment, caution, other), configurable instalments and due dates.

- Invoices are generated at enrolment and each term. Receipts are numbered and unique.

- Money is stored as integer cents of KES (BIGINT). No floating point.

- Payment methods recorded: M-Pesa (Paybill or Till), bank, cash at office, sponsor payments. Until DG-02 is resolved, M-Pesa payments are recorded as pending confirmation and a finance officer confirms them against the statement, with audit.

- When enabled, M-Pesa collection uses the verified provider flow: callbacks are authenticated, stored first, idempotent, and reconciled against the statement. A typed reference alone is never proof of payment.

- Corrections use compensating entries, never destructive edits.

- Fee statements show invoices, payments and balance, and reconcile from records.

# 10. Data model overview

| Domain | Entities |
| --- | --- |
| Identity and access | users, roles, permissions, user_roles, role_permissions, sessions, password_resets, audit_logs |
| Public content | schools, programmes, programme_intakes, programme_requirements, fee_items, news_posts, events, faqs, faq_categories, banners, gallery_items, site_settings, statistics |
| Enquiries | enquiries, enquiry_notes |
| Admissions | applicants, applications, application_documents, application_status_history, offers |
| Students and academics | students, guardians, cohorts, enrolments, units, programme_units, unit_registrations, timetable_entries, assessments, marks, results, result_releases, transcripts, service_requests |
| Staff | staff_profiles, school_assignments |
| Finance | fee_structures, invoices, invoice_lines, payments, payment_attempts, receipts, adjustments, document_counters |
| Operations | notifications, notification_templates, idempotency_records, files, consents |

Integrity principles: foreign keys and constraints; immutable history for status changes, marks and payments; every balance derived from records; idempotency keys on payment and submission endpoints; unique constraints on student numbers, receipt numbers and application references; soft deactivation instead of deleting people.

# 11. Roles and permissions (RBAC)

Backend-enforced role-based access with starter templates: Super Admin, ICT Admin, Principal, Registrar, Admissions Officer, Finance Officer, Head of School, Trainer, Content Editor, Student. Permission keys are grouped by module: content.read, content.write, content.publish; admissions.view, admissions.review, admissions.offer, admissions.enrol; students.view, students.update; academics.marks.enter, academics.results.approve, academics.results.release; finance.view, finance.invoice, finance.payment.confirm, finance.adjust; reports.view, reports.export; users.manage, roles.manage, system.admin.

Safeguards: Principal and ICT Admin cannot grant system.admin; the last active Super Admin cannot be removed; a role in use cannot be deleted; sensitive changes are audited; students see only their own records; trainers see only their assigned units.

# 12. Architecture and hosting

## 12.1 Architecture

- Modular monolith in a single monorepo: frontend/ (Next.js) and backend/ (Go). One developer and Claude Code can change both sides in one commit and one pull request. Vercel (or Cloudflare) builds frontend/, Render builds backend/.

- Go API under /api/v1, server-side sessions in HttpOnly cookies, permissions read per request, Argon2id password hashing, login rate limiting, CSRF protection, OpenAPI file in the repo.

- The browser calls /api/* on the frontend origin and the frontend rewrites to the API, so there are no cross-site cookie problems.

- Public pages use cached rendering with a revalidation period and a bundled fallback content snapshot, so the site stays up when the free API is asleep.

- Student and staff portals live under /student and /staff in the same Next.js app, marked noindex.

- File uploads go to S3-compatible private storage (MinIO in Docker for development; Supabase Storage in production), served through short-lived signed links.

- Docker and Docker Compose for the backend, with local PostgreSQL and a local mail catcher. The production database is Supabase-managed, never a container.

- Supabase is used purely as managed PostgreSQL and storage. The browser never talks to Supabase directly.

## 12.2 Hosting reality check (verified in October 2026)

| Service | Free tier behaviour | What it means here |
| --- | --- | --- |
| Vercel Hobby | Restricted to non-commercial personal use. Commercial usage, including a paid developer writing the code, requires Pro. | A college website is commercial. Even a paid client demo technically needs Pro. Use Pro (about USD 20 per month, verify) or host the frontend on Cloudflare. |
| Render free web service | Spins down after 15 minutes without traffic; first request after that is slow; filesystem is ephemeral; free instance hours are capped per month. | Acceptable for development and demos. Not acceptable for live applications or portals. Use a paid instance in production. |
| Supabase Free | Projects pause after one week of inactivity and must be restored manually. No automatic backups. | Fine for development. Production needs Pro (USD 25 per month, daily backups kept 7 days). |

Recommended path:

- Build and demo (now): local Docker for everything, plus free Render and free Supabase for a shared staging link. Keep staging private and warn the client about slow first loads. For the frontend staging link use a Cloudflare preview or a Vercel Pro trial rather than Hobby.

- Go-live: Render paid web service for the API, Supabase Pro for the database and storage, and either Vercel Pro or Cloudflare for the frontend. Treat roughly USD 45 to 60 per month as the planning figure and recheck current prices before quoting the client.

- Cheaper alternative to evaluate before go-live: one small VPS running Docker Compose (API, PostgreSQL, reverse proxy) with off-server backups. It can cost far less than the managed stack, but you carry the operations work. Decide at the hosting decision gate (DG-04).

- Region: put the API and the database in the same region (Frankfurt is the nearest for both Render and Supabase, verify availability) so queries are not slow. Neither has an African region on Render, so expect about 150 to 200 ms round trip from Makueni.

## 12.3 Domain, DNS, email, messaging

- Domain: Cloudflare Registrar may not sell Kenyan domains. A .co.ke or .ac.ke domain is normally bought from a KENIC-accredited Kenyan registrar; .ac.ke may need proof of academic status. Buy it there, then point the nameservers to Cloudflare for free DNS and HTTPS routing. Verify before purchase.

- Institutional email (info@, admissions@): a hosted mailbox service. Verify cost and choose before launch.

- Transactional email (application receipts, password resets): a provider with a free tier and a verified sending domain (SPF, DKIM, DMARC).

- SMS: a Kenyan-capable provider such as Africa’s Talking (DG-03, verify rates and sender ID registration).

# 13. Security, privacy and compliance

- Backend authorisation on every endpoint. No service-role keys or database credentials in browser code.

- Argon2id, rate limiting, session expiry and revocation, optional TOTP two-factor for staff with finance, registrar or admin roles.

- Parameterised SQL, input validation, strict file validation (type, size, content sniffing), virus scanning for uploads if available.

- Privacy notice, consent capture for data and photos, parental consent for under-18 applicants, data retention schedule, data subject request process, breach procedure.

- Register as a data controller if required (DG-06). Keep a register of processing activities.

- Audit log for logins, role changes, application decisions, results release, payment confirmation, exports and adjustments. Never log secrets.

- Backups configured and a restore tested before go-live. Two-factor on GitHub, Cloudflare, Render, Supabase and the domain registrar.

- Minimise personal data shown on public pages. Student names or photos appear only with consent.

# 14. Brand and interface design

## 14.1 Logo

The client supplied an AI-generated sample: a heater-shaped shield in four quadrants (open book, medical cross with pulse line, crossed fork and knife, heart with stethoscope), a graduation cap on top, a gold laurel wreath, a ribbon with the words SKILLS · DISCIPLINE · OPPORTUNITY, the serif wordmark DAKOTA with a rising gold swoosh, TRAINING COLLEGE in wide-tracked capitals, and a tagline. It was seen only as a small photo over a blurred dark background.

Findings:

- Keeps equity: navy and gold, the shield, the cap and laurel, the rising swoosh. These are worth keeping.

- Weak at small sizes: bevels and gradients, five stacked layers (cap, shield, laurel, ribbon, star), ribbon text far too small, and the tagline and TRAINING COLLEGE in navy on a dark background are nearly unreadable.

- Meaning gap: the four icons cover books, medicine, food and care. ICT, business and pool management are missing, and the school list may change. The crest should stand for learning in general. School-level icons belong in the website icon set, not in the crest.

- Unverified text: the last word of the tagline is unreadable at this resolution. It must be confirmed with the client.

The logo prompt pack rebuilds it as a flat, scalable vector with a simplified small-size mark.

## 14.2 Colour tokens (contrast computed with the WCAG 2 formula)

| Token | Hex | Use | Contrast note |
| --- | --- | --- | --- |
| Navy 900 | #0A1F4D | Header band, footer, headings on light | White on Navy 16.0:1 |
| Royal | #1E3A8A | Links, secondary buttons | Royal on Ivory 9.8:1 |
| Gold | #C9A227 | Accent fills, Apply button fill | Navy on Gold 6.6:1. Gold on white fails (2.4:1), never use as text on light |
| Gold text | #7A5C00 | Gold-coloured text on light backgrounds | On Ivory 5.9:1 |
| Ivory | #FBF8F1 | Page background |  |
| Ink | #1B2430 | Body text | On Ivory 14.8:1 |
| Stone | #E5E0D5 | Borders, dividers |  |
| Success / Danger | #1E7A46 / #B42318 | Status | White on each 5.4 / 6.6:1 |
| Medical | #0F766E | School accent | White on it 5.5:1 |
| Hospitality | #B45309 | School accent | 5.0:1 |
| ICT | #6D28D9 | School accent | 7.1:1 |
| Business | #15803D | School accent | 5.0:1 |
| Pool management | #0369A1 | School accent | 5.9:1 |

School accents colour tags and cards only. They never replace labels, and every status carries an icon and text.

## 14.2a Typography and layout

Headings in a serif for authority (Newsreader), body in Inter, IDs in IBM Plex Mono, all bundled from fontsource packages so builds do not depend on Google Fonts. Large type, generous spacing, 44 px minimum touch targets, tabular figures for money.

## 14.3 Imagery and content rules

- Real photos supplied by the college, with written consent, compressed and captioned. Until then use neutral placeholders clearly marked as placeholders.

- No AI-generated people presented as real students. No stock photos of other institutions.

- No statistics, rankings or superlatives without evidence and a verification date.

- Plain language, short sentences, no jargon, correct spelling. Every programme page answers: what will I learn, how long, what do I need, what does it cost, when do I start, how do I apply.

## 14.4 Accessibility and performance targets

WCAG 2.1 AA, keyboard navigation, visible focus, skip link, labelled forms with clear errors, reduced-motion support. Public pages: Largest Contentful Paint under 2.5 s on a mid-range phone on 4G, JavaScript for a content page under about 150 KB compressed, images in modern formats with responsive sizes.

# 15. Delivery phases and milestones

| Milestone | Scope | Outcome |
| --- | --- | --- |
| M0 Discovery | Orientation, architecture, data model, design system, content inventory. | Approved plan and content checklist. |
| M1 Public site and applications | Scaffold, design system, all public pages, enquiries, application wizard, staff admissions and content management. | Launchable. The college can publish and receive applications. |
| M2 Student and staff portals | Student records, student portal, academics, results, notices. | Students and trainers use the portals. |
| M3 Finance | Fee structures, invoices, receipts, statements, M-Pesa after DG-02. | Fees managed online. |
| M4 Hardening and go-live | Security, data protection, performance, backups, deployment, training. | Production launch and handover. |

No fixed calendar is promised until discovery questions are answered. Launch M1 as early as the content is ready, then add portals.

# 16. Acceptance criteria

| ID | Criterion |
| --- | --- |
| AC-01 | Every public page passes automated accessibility checks and keyboard navigation, with no critical issues. |
| AC-02 | Lighthouse mobile scores of at least 90 for performance, accessibility, best practice and SEO on key pages (home, programme, admissions). |
| AC-03 | A visitor can find a programme, see fees, requirements and intake, and start an application in no more than four clicks from the home page. |
| AC-04 | An application can be saved, resumed, submitted once (a retry never creates a duplicate), and tracked by reference number. |
| AC-05 | Uploaded documents are private, type and size checked, and reachable only by authorised staff through short-lived links. |
| AC-06 | Staff can edit programmes, intakes, fees, news, events and FAQs without a developer, and published changes appear on the site within the cache period. |
| AC-07 | The backend denies unauthorised API calls even if the frontend is bypassed. |
| AC-08 | A student sees only their own data. A trainer sees only assigned units. |
| AC-09 | Results are visible to students only after approval and release, and every change is audited. |
| AC-10 | Fee statements reconcile from invoices, payments and adjustments. No floating point money. |
| AC-11 | M-Pesa status is paid only through the verified flow or finance confirmation. |
| AC-12 | The last active Super Admin cannot be removed, and system.admin cannot be granted through normal role configuration. |
| AC-13 | A privacy notice, consent capture and parental consent for under-18 applicants are live before real applications are accepted. |
| AC-14 | Backups run and a restore has been tested. Production uses HTTPS only and no secrets are committed. |
| AC-15 | Public pages keep serving from cached content when the API is unavailable. |
| AC-16 | No unverified statistic, ranking or accreditation claim appears on any public page. |
| AC-17 | Test data and test users are absent from production. |
| AC-18 | Training, runbooks, known limitations and handover are complete. |

# 17. Discovery questions with defaults

Where the client has not answered, the build proceeds on the default and logs it as an assumption.

| ID | Question | Default if unanswered |
| --- | --- | --- |
| DQ-01 | Official name, registration details, address, phone, email, social links, office hours? | “Dakota Training College”, Makueni; contact fields empty and hidden until supplied. |
| DQ-02 | What exactly is the School of Pool Management (swimming pool operations, lifeguarding, something else)? | Use the name as given and add no programme content until the client explains. |
| DQ-03 | Programme list per school: level, duration, intakes, entry requirements, fees, units? | Sample programmes in development only, marked “(Sample)”, removed before launch. |
| DQ-04 | TVETA registration and accreditation numbers, CDACC or KNEC links? | Accreditation section hidden until verified. |
| DQ-05 | Intake months and application deadlines? | Intakes are admin data; none shown until entered. |
| DQ-06 | Will the college charge an application fee? | No. Optional later (Could). |
| DQ-07 | Assessment model: marks and grades, competency-based (competent or not yet competent), or both? | Configurable per programme; marks and grade bands by default. |
| DQ-08 | Student number format? | DTC/YYYY/NNNN, gapless per year, editable setting. |
| DQ-09 | How are fees collected today (Paybill, Till, bank, cash)? Who owns the account? | Cash, bank and manual M-Pesa recorded with pending confirmation. |
| DQ-10 | Accommodation, transport, meals: offered and charged? | Not modelled in v1. |
| DQ-11 | Leadership profiles, photos, consent to publish? | Section hidden until supplied. |
| DQ-12 | Real photos and videos available, with consent? | Neutral placeholders. |
| DQ-13 | Languages needed? | English; Kiswahili for key admissions pages (Should). |
| DQ-14 | Who edits content and who approves publishing? | Content Editor writes, Registrar or Principal approves. |
| DQ-15 | Existing student data to import (spreadsheets)? | None in v1. CSV import is a Could. |
| DQ-16 | Staff list, role needs, authorised Super Admin, recovery contact? | Starter roles in section 11; developer holds Super Admin until handover. |
| DQ-17 | Budget for hosting, domain, SMS, email, support? | Planning figure in section 12.2; recheck before quoting. |
| DQ-18 | Data retention periods and who is the data protection contact? | Applications 12 months if not enrolled; student records permanent; confirm with the client. |
| DQ-19 | Go-live date and approvers? | None assumed. |

## 17.1 Decision gates

| ID | Gate | What must be verified first |
| --- | --- | --- |
| DG-01 | Domain | Domain availability, registrar and who owns the registration. |
| DG-02 | M-Pesa | Account type (Paybill or Till), Daraja access, callback requirements, credential owner, reconciliation process. |
| DG-03 | SMS and email | Provider, sender ID, rates, verified sending domain. |
| DG-04 | Production hosting | Final plan choice (managed stack or VPS), costs, region, backups. |
| DG-05 | Official integrations | Any TVETA, KNEC, CDACC or HELB integration, only if an official route exists. |
| DG-06 | Data protection | Registration with the data protection regulator, privacy notice approval, retention schedule. |

# 18. Decision log

| ID | Decision | Reason |
| --- | --- | --- |
| ADR-01 | Modular monolith in one monorepo | One developer, simple operations, atomic cross-stack changes. |
| ADR-02 | Go API is the only database client | Keeps rules and credentials in one place. |
| ADR-03 | Public pages use cached rendering with fallback content | The site survives a sleeping free-tier API. |
| ADR-04 | Server-side sessions in HttpOnly cookies and a frontend rewrite to the API | Immediate revocation, no cross-site cookie problems. |
| ADR-05 | Money as integer cents of KES | Exact arithmetic. |
| ADR-06 | Content managed in the staff portal, not in code | The college can run its own site. |
| ADR-07 | Idempotency keys on submissions and payments | Safe retries on poor connections. |
| ADR-08 | Launch public site and applications first, portals later | Earliest value to the college. |
| ADR-09 | School-level icons live in the UI icon set, not in the crest | Schools may change; the crest should not. |

# 19. Assumptions (all to be confirmed)

| ID | Assumption |
| --- | --- |
| A-01 | One campus, one currency (KES), Africa/Nairobi time zone. |
| A-02 | The college can supply content, fees and photos before M1 launch. |
| A-03 | Applicants mostly use phones. |
| A-04 | Fees are set per programme and intake and are published. |
| A-05 | The college will pay for production-grade hosting before real student data is stored. |
| A-06 | Student numbers and receipt numbers are gapless and unique. |
| A-07 | Free tiers are used for development and private staging only. |

# 20. Risks

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-01 | Client content arrives late | Content checklist, placeholders marked clearly, launch gated on content. |
| R-02 | Free hosting limits break the demo | Local Docker for demos, cached public pages, paid plans before real data. |
| R-03 | Vercel Hobby terms breached | Use Pro or Cloudflare for any client-facing deployment. |
| R-04 | Personal data of minors mishandled | Consent flows, access control, retention rules, data protection review (DG-06). |
| R-05 | Unverified claims published | Statistics and accreditation need evidence and verification date; empty means hidden. |
| R-06 | Payment status mistaken for proof | Pending confirmation state, verified flow only. |
| R-07 | Scope creep into a full LMS or ERP | MoSCoW priorities and stage-gated delivery. |
| R-08 | Build environment limits (no Docker in chat sandbox) | Build in Claude Code on the developer’s machine where Docker and PostgreSQL run. |
| R-09 | Logo is low resolution and ambiguous | Vector rebuild, confirm tagline wording, test at 16 px. |

# 21. Non-negotiable rules

| ID | Rule |
| --- | --- |
| NN-01 | No unverified claim about accreditation, statistics, rankings or outcomes. |
| NN-02 | Backend enforces authorisation and every critical rule. |
| NN-03 | Money is integer cents; balances derive from records. |
| NN-04 | Submissions and payments are idempotent. |
| NN-05 | Completed financial and academic records are never edited destructively; corrections are audited. |
| NN-06 | No real student data in test or seed files. Test data never reaches production. |
| NN-07 | Production database is Supabase-managed or an operated server, never a throwaway container. |
| NN-08 | Personal data and photos are used only with consent. |
| NN-09 | No copying of text, images, code or brand elements from the reference site. |
| NN-10 | M-Pesa paid state needs the verified path or finance confirmation. |

Working specification, version 1.0, prepared 22 October 2026. Validate discovery items before implementation.